TOUCHGIFT

Kenya’s Premium Gift Delivery Platform

UNIFIED PRODUCT & PLATFORM DOCUMENT

1. Main Platform   ·   2. Corporate Platform   ·   3. Corporate Dashboard

Current state  ·  Gaps  ·  Principles  ·  Feature roadmaps  ·  Shared core  ·  Phased plan

Prepared for Kagz  ·  TouchGift Leadership

23 October 2026  ·  Synthesised from live audit, competitive research, and product briefs

# 1. Executive Summary

TouchGift already ships a strong consumer gifting experience and an emerging corporate layer. The next gains come from three things: fixing trust and search leaks, making pool gifting money-safe, and giving HR, finance and managers a minimal, useful dashboard that turns TouchGift from a gift supplier into a gifting operating system.

This document presents the whole product in three clear layers:

- Main Platform — the consumer storefront (discover, decide, pay, deliver, retain)

- Corporate Platform — the B2B surface, structured like the main site with clear feature areas (not a feature dump)

- Corporate Dashboard — the control room for HR, people teams, sales, finance and admins: only the crucial things, nothing more

Features that serve both sides are built once in a shared core and exposed twice. The prioritised roadmap starts with trust fixes and money-safe pools before the festive peak, then finance-ready corporate tools, then recipient-led delivery and automation.

## The ten moves that matter most

- 1. Fix trust and search leaks: placeholder WhatsApp number, zeroed counters, corporate pages with homepage canonical tags.

- 2. Make pool gifting money-safe: visible ledger, automatic refunds, clear shortfall and surplus rules.

- 3. Give corporates a finance pack: eTIMS invoices, PO/LPO numbers, approvals and credit terms.

- 4. Replace “talk to us first” with quote-to-cash: instant pricing, live logo mock-ups, deposit by M-Pesa.

- 5. Let recipients confirm delivery over WhatsApp so HR never handles home addresses.

- 6. Upgrade milestones to sync with HR data and forecast spend.

- 7. Add a recipient-led gift link: sender pays, recipient picks.

- 8. Open a diaspora mode: card-first checkout, delivery in Kenya (remittances hit US$5.04bn in 2025).

- 9. Add a digital unboxing layer: QR on the card opens video, voice note or photo page.

- 10. Build recognition points and white-label allowances for recurring revenue.

Moves 2, 5, 7 and 9 live on both the consumer and corporate sides. Build them once.

# 2. What TouchGift Has Today

## 2.1 Main Platform (Consumer)

Positioning: “Elevate the art of gifting.” Mood-based entry, curated catalogue, same-day Nairobi, social tools.

| Area | What exists |
| --- | --- |
| Delivery promise | Same-day Nairobi (order by 6 PM), next-day nationwide, scheduled delivery, rider calls, photo proof, “on-time or it’s free” |
| Discovery | Mood picker, budget chips, Trending / Last Minute / Perfumes rails, 16 category tiles |
| AI Gift Finder | 30-second quiz on recipient and budget |
| Gift Lab | Build a Hamper (box + hand-pick from 100+ products), Pool a Gift |
| Pool a Gift | Share a link, everyone pays by M-Pesa, order places automatically |
| Delivery extras | Anonymous sending, photo proof before dispatch, discreet address coordination, free wrapping |
| Retention | Subscriptions, reminders, wishlists, digital gift cards, referral (1,000 points both sides) |
| Payments & trust | PesaPal, M-Pesa, Visa, Mastercard, registered business, Park Towers concierge, WhatsApp |
| Interface | Light/dark theme, mobile bottom nav (Home, Gift Lab, Orders, Reminders, Account) |

## 2.2 Corporate Platform (/corporate)

Positioning: “Make business feel personal.” Six B2B workflows under one entry page that self-segments by job-to-be-done.

| Area | What exists |
| --- | --- |
| Entry | “Which sounds like you?” — team/client gifting, one-to-many from 10 units, or logo on a single piece |
| Bulk CSV | Name, Phone, Address (optional), Note; upload or paste; template |
| WhatsApp bot | Recipients confirm own addresses; flows for pool, birthday, anniversary, delivery photo, recommendations |
| Milestones | Rules for birthdays, anniversaries, promotions; dashboard shell (currently empty state) |
| White-label | Own logo, colours, domain; storefront preview |
| Team pool | Group collections for farewells, maternity, boss’s day |
| Bespoke swag | Engraving, printing, embroidery, branded ribbons & packaging |
| Catalogue | Eight corporate categories; products tagged Corporate / Bulk / Solo branding |

Not visible as signed-out visitor: full pool and subscription steps, checkout, bulk-upload review, white-label pricing, corporate price tiers.

# 3. Observed Gaps & Quick Fixes

Ten small issues cost credibility, search traffic or corporate leads. All can be fixed before the festive peak.

| # | Finding | Why it matters | Fix | Effort |
| --- | --- | --- | --- | --- |
| 1 | Header WhatsApp links to 254700000000 (placeholder) | Highest-intent visitors hit a dead end | One number from one config | S |
| 2 | Corporate pages use homepage canonical + generic title | Search may fold corporate into homepage | Unique title, description, canonical | S |
| 3 | Proof counters read 0+, 0%, 0.8/5 in fetched text | Social proof fails for screen readers and crawlers | Render final values in HTML | S |
| 4 | Catalogue claims disagree (200+ vs 711+) | Inconsistent numbers lower credibility | Drive every count from database | S |
| 5 | Delivery fees not shown early | Surprise cost at checkout causes abandonment | Area-based fee estimate on product + cart | M |
| 6 | Corporate dashboards show placeholder zeros | Users cannot tell demo from real | Real empty states + guided first step | S |
| 7 | No min qty, lead times, price tiers, invoicing, case studies | Procurement cannot judge fit without a call | How-it-works, pricing guide, FAQ, proof | M |
| 8 | 9 of 16 homepage tiles are alcohol | Alienates some corporate and family buyers | Audience-aware homepage; 18+ gate | S |
| 9 | Auto-scrolling carousels have no pause | Fails WCAG 2.2 moving-content rule | Pause on hover/focus + visible control | S |
| 10 | 6 PM same-day cutoff under-promoted | Real differentiator vs competitor’s 4 PM | Live countdown on product pages | S |

# 4. Principles the Roadmap Is Built On

Every feature is judged against HCI heuristics, behavioural science, and five facts about how Kenyans pay, message and receive.

### Core principles (selected)

- Visibility of system status — pool ledger, STK states, rider tracking, bulk-upload validation.

- Match with the real world — M-Pesa terms, chama norms, HR words (cost centre, LPO).

- User control & freedom — edit/cancel a pool, undo upload, recipient reschedules.

- Error prevention & Postel’s law — normalise +254 phones, detect duplicates, retry failed STK.

- Recognition over recall — saved recipients, brand kit, past orders, occasion templates.

- Hick’s law — 711 gifts need narrowing (finder, budget bands, three-option recommendations).

- Peak-end rule — invest in unboxing and the delivery photo, not only checkout.

- Fogg Behavior Model — occasion = motivation, one-tap M-Pesa = ability, WhatsApp = prompt.

- Tesler’s law — addresses, tax invoices and logo placement absorbed by the system.

- Credibility & trust — real counters, fees shown early, named riders, policies near pay.

- Inclusive & ethical — pause controls, bilingual, no dark patterns in pools, minimal data under Kenya DPA 2019.

### Kenya-specific context

- M-Pesa flow is a learned habit — mirror the phone-prompt / PIN / SMS pattern.

- WhatsApp is the default channel — treat it as an interface, not a notification add-on.

- Many addresses are landmark-based — ask recipient for a pin or landmark.

- Mid-range Android + mobile data — keep pages light.

- Online trust is earned by visible humans — named rider, real shop, photos, fast reply.

# 5. Main Platform — Features & Roadmap

Twenty consumer features, grouped by friction they remove. Priority: P0 start now · P1 next quarter · P2 later. Effort: S <2 weeks · M 2–6 weeks · L longer.

## 5.1 Discover & Decide

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| M1 Recipient profiles | Save birthday, scent, size, dietary notes, gifts already sent | Recognition over recall | P1 · M |
| M2 Gift Finder on WhatsApp | Describe person in a sentence or voice note → three options | Hick’s + Fogg ability | P1 · M |
| M3 Kenyan occasion calendar | Pre-season pages + last-order badges for key dates | Clear deadlines trigger action | P0 · S |
| M4 Delivery promise on every product | Live cutoff countdown, fee estimate, speed tiers | No surprise costs | P0 · M |
| M5 Complete-the-gift bundles | One-tap add-ons + Good/Better/Best tiers | Defaults + anchoring | P1 · S |

## 5.2 Pay & Order

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| M6 M-Pesa checkout hardening | Live STK status, auto-retry, Paybill fallback, guest checkout | Error recovery; M-Pesa default | P0 · M |
| M7 Diaspora mode | Card-first, English/Swahili card, photo proof, school/Dec reminders | Senders cannot see the gift | P1 · M |
| M8 Instalments | Pay in parts for high-value gifts via licensed partner | Price barrier on premium items | P2 · L |

## 5.3 Deliver & Delight

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| M9 Recipient-led gift link | Sender pays; recipient picks from 3–5 options + delivery time | Autonomy; fixes wrong gifts | P1 · M |
| M10 Digital unboxing layer | QR on card opens video, voice note, photos, playlist | Peak-end rule; shareable | P1 · M |
| M11 Live tracking + proof | Rider status, ETA, masked call, delivery photo | Visibility; fewer “where is it” chats | P1 · M |
| M12 Kenyan-made keepsake line | Local artisan items and reusable boxes | Local & meaningful trend | P2 · M |

## 5.4 Pool a Gift (Money-Safe)

Pool is the signature social product. It must be money-safe and WhatsApp-native before it can scale.

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| P1 Funds protection + ledger | Own payment reference; receipts; ledger; release only to order | Trust is the adoption barrier | P0 · M |
| P3 Shortfall & surplus rules | Downsize, top-up, extend, refund; surplus → upgrade or gift card | Error recovery; user control | P0 · M |
| P7 WhatsApp-native contribution | Tap link → M-Pesa number → STK; Paybill fallback | Fogg ability; no account needed | P0 · M |
| P13 Transparent fee model | State who pays fees; never a surprise on friends | Surprise costs destroy trust | P0 · S |
| P14 Fraud & dispute controls | OTP for organisers, limits, alerts, dispute process | Protects contributors & reputation | P0 · M |
| P5 Group card | Everyone adds message/photo/voice; printed or QR page | Peak-end; emotional payoff | P1 · M |
| P6 Stealth mode | Hide pool from recipient until delivery | Error prevention for surprises | P1 · S |
| P10 Occasion templates | Farewell, new baby, boss’s day, wedding, etc. with suggested target | Recognition over recall | P1 · S |

Scope decision: keep pools gift-only. Harambee-style cash collection for medical/funerals is a different regulated money product.

# 6. Corporate Platform — Structured Like the Main Site

Present the corporate side the way the main platform is presented: clear feature areas that map to jobs-to-be-done, not a long feature dump. Think of these as the “header dropdowns” of the corporate experience.

## 6.1 Who We Design For

- People / HR — milestones, onboarding kits, recognition without chasing dates.

- Executive assistants — fast one-off executive gifts that cannot go wrong.

- Sales & marketing — client gifting, campaign kits, proof of return.

- Finance & procurement — budgets, approvals, valid eTIMS invoices, audit trail.

- Founders of small firms — one simple screen and one M-Pesa payment.

- Recipients (staff & clients) — choice, speed, privacy.

## 6.2 Feature Areas (Corporate “Dropdowns”)

### A. Set Up & Control

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| C1 Workspace & roles | Admin, HR, budget owner, approver, viewer; audit log; SSO later | Jobs differ by role | P1 · M |
| C2 Budgets & approvals | Dept budgets, per-gift caps, thresholds, spend alerts, forecast | Finance needs predictability | P1 · M |
| C3 Finance pack | eTIMS invoice, PO/LPO number, statements, credit terms, M-Pesa or bank | eTIMS is mandatory; KRA checks claims | P0 · M |
| C4 Procurement-ready hub | Company profile, tax docs, incorporation, SLA, insurance | Faster vendor onboarding | P0 · S |

### B. Order & Brand

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| C5 Quote-to-cash | Instant price calculator, PDF quote, online acceptance, deposit | Replaces “talk to us first” | P1 · M |
| C6 Branding studio | Upload logo → live preview on engraving/print/embroidery; brand kit; proof | Error prevention; fewer reprints | P1 · L |
| C7 Bulk upload 2.0 | Column mapping, +254 normalise, duplicates, cost preview, error report | Postel’s law; efficiency | P1 · M |
| C8 Catalogue controls | Company-approved catalogue, price caps, non-alcoholic default, filters | Hick’s + policy fit | P1 · S |

### C. Deliver

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| C9 Recipient-confirmed delivery | WhatsApp in company name: accept, pick gift/size, share pin, choose slot | HR never sees home addresses | P1 · M |
| C10 Delivery proof + SLA report | Downloadable photo proof + timestamps; on-time rate per campaign | Audit trail for finance | P1 · S |

### D. Automate & Recognise

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| C11 Milestones v2 | Sync from HRIS/CSV; rules for birthday, anniversary, promo, day-one, retirement; 90-day calendar + spend forecast | Fogg prompt; keeps human touch | P1 · L |
| C12 Recognition points & cards | Managers/peers award points; redeem in catalogue or e-voucher; physical cards for deskless staff | Deskless may lack company email | P2 · L |
| C13 Client gifting register | Client tiers, policy, gift history, approval above threshold, export | Anti-bribery hygiene | P2 · M |
| C15 Holiday planner | Last-order dates, lead-time calendar for branded items; later price-lock pre-orders | Avoids peak-season surprises | P0 · S |

### E. Prove & Grow

| Feature | What it does | Why | Pri · Eff |
| --- | --- | --- | --- |
| C16 Spend & impact analytics | Spend by dept/occasion, delivery success, one-tap rating, cost per gift | Justifies renewals | P2 · M |
| C17 White-label 2.0 | Approved catalogue, allowance wallets, branded WhatsApp sender, reseller mode | Stickiness; B2B2C reach | P2 · L |
| C19 Corporate search & proof | Unique titles/canonicals, case studies, client logos, ROI calculator | Credibility; inbound leads | P0 · S |

# 7. Corporate Dashboard — Minimal, Crucial, Role-Friendly

The dashboard is not another feature list. It is the control room. Design rule: show only what helps HR, managers, finance and campaign owners act today. Progressive disclosure for everything else.

## 7.1 Product Goal

Give HR, people teams, sales, marketing, procurement and admins one place to plan, approve, send, track and measure gifts — without spreadsheets, WhatsApp chasing, or manual reconciliation.

Two buying modes:

- Self-serve — smaller teams and frequent senders create campaigns themselves.

- Assisted / enterprise — larger clients get account manager, custom catalogue, credit terms, advanced controls.

## 7.2 Primary Navigation (Keep It Short)

| Module | Purpose |
| --- | --- |
| Home | Pending actions, upcoming milestones, spend snapshot, delivery alerts |
| Campaigns | Create and manage one-off and recurring gifting campaigns |
| Recipients | Employee/client database, segments, preferences, delivery history |
| Catalog | Approved gift catalogue, custom bundles, branded merchandise |
| Approvals | Requests awaiting manager, HR, finance or procurement |
| Budgets | Budgets by team, department, cost centre, campaign, period |
| Orders & Delivery | Order status, exceptions, address confirmation, photo proof |
| Brand Studio | Logos, templates, card messages, packaging, swag assets |
| Reports | Delivery, spend, redemption, engagement |
| Settings | Users, roles, policies, billing, tax, notification rules |

## 7.3 Home Dashboard — The Only Screen Most People Need

Answer four questions immediately:

- 1. What needs my action?

- 2. What is happening today?

- 3. What is coming up?

- 4. How are we performing?

| Widget | Content | Why it matters |
| --- | --- | --- |
| Action center | Pending approvals, failed CSV rows, missing addresses, undelivered gifts, low-budget warnings | Prevents campaigns stalling |
| Upcoming moments | Birthdays, work anniversaries, onboarding, client renewals, holidays | Enables proactive gifting |
| Active campaigns | Name, audience, budget used, gifts sent, delivery status, completion % | Campaign-owner visibility |
| Spend snapshot | MTD / QTD, budget remaining, spend by department | Finance control |
| Delivery exceptions | Delayed, returned, wrong address, unreachable, missing photo proof | Protects experience |
| Quick actions | Send one gift · Upload recipients · Create campaign · Request budget · Download invoice | Reduces clicks for common tasks |

Rule: a manager sending one thank-you gift should never see procurement, API or tax settings. Show only what that role needs.

## 7.4 Campaign Builder (Core Workflow)

Create a campaign in minutes. Advanced controls appear only when needed.

- 1. Choose occasion (birthday, anniversary, new joiner, promotion, farewell, client thank-you, holiday, custom…)

- 2. Choose audience (company, department, location, cost centre, CSV, HRIS segment, CRM list, individuals)

- 3. Set gift rules (budget per person, tier, recipient choice on/off, approved catalogue, alcohol/dietary)

- 4. Set delivery rules (date range, same-day eligibility, address confirmation required, photo proof)

- 5. Add branding (logo, card template, merge fields, CEO video, packaging)

- 6. Set approvals & payment (none / manager / HR / finance / LPO; pay now / invoice / credit)

- 7. Review & launch (recipient count, estimated total, missing data, policy violations)

## 7.5 Recipient Choice (Controlled)

Admin sets budget (e.g. KSh 3,500). TouchGift shows 3–6 approved options. Recipient gets a branded WhatsApp/SMS/email link, picks gift + confirms delivery. Dashboard updates automatically.

Controls: min/max value, approved categories only, alcohol on/off, delivery-area limits, choice deadline, automatic fallback gift, one-time link.

## 7.6 MVP vs Later

### MVP (launch first)

- Corporate login + role-based dashboard

- Campaign builder

- Recipient CSV upload with validation

- Bulk gift orders

- Recipient address confirmation via WhatsApp

- Basic recipient choice links

- Budget per recipient + campaign total

- Approval workflow

- Order & delivery tracking + photo proof

- Basic spend & delivery reports

- Invoice generation + LPO field

### Phase 2

- HRIS & CRM integrations, milestone automation, advanced budgets, multi-level approvals, Brand Studio, Slack/Teams recognition, credit accounts & monthly billing

### Phase 3

- Full white-label, multi-brand, API/webhooks, SSO, ROI dashboards, AI recommendations, predictive prompts

# 8. Shared Core — Build Once, Expose Twice

Thirteen capabilities appear on both main and corporate with different faces. Build each once as a shared service.

| Shared feature | Main platform face | Corporate face |
| --- | --- | --- |
| Pool engine | Friends, family, weddings, birthdays | Farewells, boss’s day + employer matching + policy caps |
| Recipient-led choice | Gift link from a friend | Company-branded choice of 2–3 gifts or allowance |
| WhatsApp layer | Concierge, reminders, contributions | Address confirmation, approvals, milestone alerts |
| Occasion engine | Personal birthdays & anniversaries | Milestone rules by tenure, birthday, promotion |
| Photo & delivery proof | Reassurance for senders & diaspora | Audit trail & per-recipient report for finance |
| Digital unboxing page | Video, voice note, photos | Branded CEO message + one-tap rating |
| Gift cards & wallets | Digital gift card | Bulk e-gift cards, allowance wallets, points |
| Wishlists & preferences | Public wishlist / registries | Employee preference profile (with consent) |

Two hard rules: (1) one recipient record carries consent flags — a person gifted by a friend and by an employer is never exposed across contexts; (2) one payment layer handles M-Pesa, cards and eTIMS so every feature inherits the same receipts, refunds and invoices.

# 9. Prioritised Phased Roadmap

Ship trust and compliance fixes before the festive peak. Avoid large launches between early December and Christmas.

| Phase | When | Focus | Gate to next |
| --- | --- | --- | --- |
| 0. Fix & clarify | Now → mid-Nov 2026 | Trust, search, compliance quick fixes (Gaps 1–10; M3, M4, M6; C4, C15, C19) | Zero placeholder links; corporate pages indexed separately; payments stable |
| 1. Money-safe & finance-ready | Jan–Mar 2027 | Pools people trust; corporates who can invoice (P1–P3, P7, P14; C1–C3, C5, C7; M9, M11) | Pool completion on target; first eTIMS-invoiced corporate accounts |
| 2. Delight & automate | Apr–Jun 2027 | Recipient-led delivery + automation (C6, C8–C11; M2, M7, M10; P5, P6) | First-attempt delivery rate up; milestone rules live for several accounts |
| 3. Platform & recurring | From Jul 2027 | Points, white-label, integrations, extra revenue | Pick by traction from phases 1 & 2 |

Valentine’s Day and Women’s Day fall inside Phase 1 — use them as live tests of the pool and gift-link flows.

# 10. Risks, Compliance & Success Metrics

The largest risks are holding customers’ money, handling recipients’ personal data, and tax paperwork — not technology. Take each row to qualified counsel before launch.

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Holding pool money | May need payment-service authorisation | Licensed processor holds & settles; legal review |
| Recipient personal data | CSV uploads under Kenya DPA 2019 | Consent, minimisation, retention limits; address visible only to rider |
| WhatsApp messaging rules | Business messaging needs opt-in + approved templates | Capture opt-in at upload; utility-focused templates |
| eTIMS invoicing | Invalid invoices block clients’ expense claims | Compliant invoicing route; archive records |
| Alcohol sales | Age checks and licence conditions | 18+ gate; age check at delivery |
| Coercion in workplace pools | Pressure to contribute | Voluntary-only settings, anonymous contributions, capped reminders |
| Peak-season operations | “Same-day or free” liability grows with volume | Capacity-based slots, firm cutoffs, buffer stock |

## Success Metrics

- Consumer: checkout conversion, STK success rate, same-day on-time rate, 90-day repeat, AOV.

- Pools: completion rate, median time to target, view-to-paid, refund rate, repeat organisers.

- Corporate: active workspaces, gifts per account per quarter, quote-to-order conversion, invoice disputes, milestone coverage, recipient rating.

- Dashboard: time to create campaign (<5 min target), CSV first-pass success, address confirmation rate, approval cycle time, self-serve adoption.

# 11. Closing Recommendation

TouchGift already has the hard parts: curation, same-day logistics, photo proof, branding capability, dual consumer/corporate surface, and a WhatsApp bot foundation.

Present the product as three clean layers:

- Main Platform — emotionally simple, fast, social, same-day.

- Corporate Platform — structured like the main site (feature areas that map to jobs), not a feature dump.

- Dashboard — minimal widgets that answer “what needs action, what is happening, what is coming, how are we performing?” Progressive disclosure for everything else.

Execute Phase 0 immediately (trust and search fixes). Then Phase 1 (money-safe pools + eTIMS finance pack). Measure pool completion, first-attempt delivery, and the first corporate accounts that can invoice through eTIMS. Everything else follows from those two proofs.

The result: a platform that sells beautiful gifts and becomes the default way Kenyan individuals and companies express care — thoughtfully, with far less effort, and with the audit trail finance already demands.

— End of Unified Document —

Synthesised from: live platform audit (22 Oct 2026), Feature Audit & Roadmap, Corporate Dashboard brief, Competitive Innovation Research, and prior master strategy.